## Slide 1: EOSDIS Cloud Evolution (ExCEL) Project
Mark McInerney
Deputy Project Manager – Technical
Earth Science Data & Information System (ESDIS)
March 2017

## Slide 2: Takeaway
1
7
2
Cloud Evolution (ExCEL) Project
ESDIS is undertaking a commercial cloud prototyping activity for EOSDIS, this presentation summarizes the overall effort
Results from the prototype efforts will inform to what extent commercial cloud environments are utilized for EOSDIS in the future.

## Slide 3: Background: Data Collection Systems
1
7
3
Cloud Evolution (ExCEL) Project
EOSDIS manages a very diverse set of Satellite data, Airborne Missions, Field Campaigns, and in-situ measurements.

## Slide 4: Background: The EOSDIS Enterprise
1
4
Cloud Evolution (ExCEL) Project
Distributed Active Archive Centers (DAACs) , collocated with centers of science discipline expertise, archive and distribute standard data products produced by Science Investigator-led Processing Systems (SIPS)
6
12

## Slide 5: Background: Current and Estimated Archive Growth
5
Cloud Evolution (ExCEL) Project
Today

## Slide 6: Motivation
6
Cloud Evolution (ExCEL) Project
  Growth of Mission Data & Processing: Projected rapid archive growth and the need to effectively process significantly larger volumes of new mission data requires rethinking existing architectures. Est 132 TB daily ingest by 2022!
  Science Users: Significantly larger data volumes requires additional ways to access and utilize this data, with “Data Close to Compute”
  Data Systems: More cost effective, flexible, and scalable data system ingest, archive, and distribution solutions are needed to keep pace with new mission advancement and capabilities
Estimated Daily Data Volume Over 5 Years
* 47 PB annually

## Slide 7: Conceptual “Data Close to Compute”
7
Cloud Evolution (ExCEL) Project
Application and service layer using AWS compute, storage (S3, S3IA, Glacier), and cloud native technologies
EOSDIS Applications & Services
Science community brings algorithms to the data. Support for NASA & non-NASA
Non-ESDIS / Public Applications & Services
Archive
Catalog
Search
Ingest
Access
Analytics
Processing
Applications
Data
Centralized mission observation & model datasets stored in auto graduated AWS object storage (S3, S3-IA, Glacier)
Large Volume Data Storage
Compute
Scalable Compute
Provision, Access, and terminate dynamically based on need. Cost by use
Cloud Native Compute
Cloud vendor service software stacks and microservices easing deployment of user based applications
Cloud Native
Compute

## Slide 8: Cloud Benefits for Data Systems (EOSDIS)
8
Cloud Evolution (ExCEL) Project
Cost-Effective: Only pay for the compute and storage needed. Easy to separate and fund by project/function.
Scalable Performance: Data Close to compute, auto scaling, elastic load balancing, scale up or down based on need.
Flexibility: Maximum flexibility selecting operating systems, compute (CPU), programming languages, databases, and more based on mission need.
Accessibility: Centralized, redundant, enterprise level holdings in the cloud allows for “additional” more effective ways of accessing extremely large datasets of new missions.
Cost-Effective
Scalable Performance
Flexibility
Deployment Speed
Accessibility
Deployment Speed: With an established cloud platform development is faster, access; to compute, storage, and IT Services requires only funding. Significantly simplifying procurement and provisioning.

## Slide 9: Cloud Benefits for Science Users
9
Cloud Evolution (ExCEL) Project
Lower Barrier of Entry: Science users will have direct access to data without having to transfer, procure, and manage systems.
Scalable Performance: Enabling dynamic scaling to throttling or bursting science processing based on need, especially effective for datasets too large for download.
Cost: Capabilities can be purchased by science users based on need, including use of spot markets. Users do not need local data copies to conduct work.
Promoting Science Discovery: With volumes of earth science data close to scalable compute, scientist only need to bring their analysis, helping expedite science discovery.
Lower Barrier of Entry
Scalable Performance
Cost
Repeatability & Sharing
Promoting Science Discovery
Repeatability & Sharing: Complex processing routines can be shared, allowing science users to quickly and efficiently repeat/reprocess experiments at low cost.

## Slide 10: ExCEL Project Management Plan
1
7
10
Cloud Evolution (ExCEL) Project
ExCEL is a 12 month effort to evaluate commercial cloud technologies for foundational EOSDIS business and technical capabilities
Partners / Collaborators:
  Alaska Satellite Facility (ASF)
  Marshall Space Flight Center (MSFC)
  Jet Propulsion Laboratory (JPL)
  U.S. Geological Survey
  NASA Office of the Chief Information Officer (OCIO)
Period of Performance for core capabilities work is Sep 2016 to Sep 2017

## Slide 11: ExCEL Project Organization Chart
11
Cloud Evolution (ExCEL) Project
* Co-lead effort Between Katie Baynes and Rahul Ramachandran, Marshall Space Flight Center
*

## Slide 12: ExCEL Technical Foundational Capabilities
Analytics: Cloud based on-the-fly data analysis and API access to analytic optimized cloud storage
Data Distribution: Distribution includes raw data, sub-setting, visualization, and more
Data Management
Data Archive
* Analytics
Data Distribution
Data Ingest
NGAP
AWS
Networking
IT Security
EOSDIS Technical Capabilities
* Important, although not considered foundational in ExCEL project
Data Ingest: Multi-mission, multi-disciplines data ingest into the cloud
Data Management: Development/execution of information lifecycle needs of NASA mission based earth science data sets
Data Archive: Preserve and protect NASA mission based earth science data assets
Platform: Cloud infrastructure capabilities on Amazon Web Services (AWS) and the EOSDIS NASA Compliant General Application Platform, including networking and IT Security
12
Cloud Evolution (ExCEL) Project

## Slide 13: ExCEL Cloud Platform Capabilities
13
Cloud Evolution (ExCEL) Project
Cloud Platform Service Capabilities
All components of a centralized and compliant cloud infrastructure. This includes robust/flexible networking capabilities, tactical/compliance IT Security capabilities, and cloud native computing and storage distribution capabilities
Partnerships and Access to Commercial Cloud
OCIO’s Cloud Service Program Office (CSPO) provides IT Security support, cloud infrastructure support, business level support, and contractual support to Amazon Web Services (AWS)
Test and Operational Cloud Platforms
NASA’s Compliant General Application Platform (NGAP) is built off CSPO’s General Purpose Managed Cloud Environment (GPMCE) and provides test/operational cloud based Platform-as-a-Service (PaaS) and Infrastructure-as-a-Service (IaaS) for EOSDIS
ExCEL Cloud Platform
Capabilities

## Slide 14: Technical Foundational Capability Mapping
EDSC
Data Management
Cumulus
CMR
GIBS
Data Distribution
Data Management
Data
Archive
Data
Ingest
Prototype addressing core EOSDIS DAAC
Data Distribution
Data Management
Data Management
Earthdata Search Client, data search
Common Metadata Repository
Global Imagery Browse Services
Mapping EOSDIS technical foundational capabilities to ExCEL project prototype activates
14
Cloud Evolution (ExCEL) Project

## Slide 15: ExCEL Business Foundational Capabilities
Establish governance processes between EOSDIS, stakeholders, and partners to effectively govern the centralized cloud platform for the EOSDIS enterprise
Enterprise Governance
Automated monitoring & management tools unifying IT, security, and financial resources across the EOSDIS cloud platform
Cloud Resource Management Tools
Through governance, business management, and established tools develop procedures to operate EOSDIS in a centralized cloud platform
Standard Operating Procedures
Establish resources and new business processes to effectively manage a centralized cloud platform at ESDIS for the EOSDIS enterprise
Business Management
A Forrester assessment and justification analysis of evolving into a cloud focused infrastructure base on four elements: benefits, costs, risks, and flexibility
Total Economic Impact
TM
Business Processes
15
Cloud Evolution (ExCEL) Project

## Slide 16: Decision Considerations
1
16
Cloud Evolution (ExCEL) Project
High level decision consideration for individual project prototypes and capabilities to operationalize into AWS (commercial cloud)
01
02
03
04
Cost
IT Security
Performance
Operational
Is AWS (commercial cloud) affordable?
Is NASA IT Security compliance and tactical operations achievable in AWS (commercial cloud)?
Is performance equal to or better than current on-premises solutions?
Can we operate “Operationally” in AWS (commercial cloud), technical and business?

## Slide 17: Defining Success
Determining Project Success
Project success is determined by viable outcomes of fully completed project prototypes and business analysis.
- or -
Technical and business results of the ExCEL project needed for stretegic decision on EOSDIS and the cloud.
(01) Full Scale Deployment (?)
Full scale enterprise deployment of EOSDIS services and infrastructure to the cloud
Cloud Evolution (ExCEL) Project
(02) Partial Deployment (?)
Select deployment of EOSDIS services and/or infrastructure to the cloud
(03) Cloud Stand-down (?)
No EOSDIS services or infrastructure operationally migrated to the cloud
(04) Decision Point (?)
More prototyping required, or cloud hybrid, or other next steps based on ExCEL prototyping and business analysis results
03
04
01
02
17

## Slide 18: Technical Accomplishment
1
7
18
Cloud Evolution (ExCEL) Project
  Hardened Amazon cloud platform developed to host EOSDIS applications (NGAP)
  Operational Deployment of Earthdata Search Client (EDSC) in NGAP – September 2016
    https://search.earthdata.nasa.gov
  Completed prototype developed serving public science data from NGAP (AWS S3 Object Storage) [Sentinel-1 Radar Data / Prototype NISAR Data)
  Serverless architecture prototyped for ingest archive (Phase-1 Cumulus)
  Order-of-magnitude speedup achieved in cloud analytics prototype

## Slide 19: Business Accomplishments
1
7
19
Cloud Evolution (ExCEL) Project
  Approval to run under NASA OCIO’s Authorization to Operate (ATO)
  Achieved a 26.6% 5PB volume/time discount on AWS S3/S3IA object storage to support the prototyping activities.
    Larger discounts possible based on volume/time for operations
  In partnership with OCIO Cloud Service Program Office (CSPO) established automated daily/monthly cloud cost accounting.
    Tagging by AWS service and EOSDIS project/capability
  Contract with Forrester for quantitative assessment of benefits, costs, risks, and flexibility (pending)

## Slide 20: Foundational Capabilities Deployment Schedule
Global Imagery Browse Services, “scheduled” deployment October 29, 2017
Common Metadata Repository (CMR) prototype “scheduled” deployment April 30, 2017
Earth Data Search Client (ESDC) prototype “deployed” to cloud September 2016
20
Cloud Evolution (ExCEL) Project
AUG 2016
OCT
2016
SEP
2016
NOV
2016
DEC
2016
JAN
2017
FEB
2017
MAR
2017
APR 2017
May
2017
JUN 2017
JUL
2017
AUG
2017
SEP
2017
OCT
2017
NOV
2017
DEC
2017
2018
EDSC
CMR
GIBS
Cumulus
Prototype addressing Foundational EOSDIS Distributed Active Archive Centers (DAAC) Capabilities, 4 phased Deployment
Global Hydrological Resource Center (GHRC)
Land Processes (LP DAAC)
Physical Oceanography (PO DAAC)
National Snow and Ice Data Center (NSIDC) End Q1 2018
Today

## Slide 21: Questions?
Mark McInerney
Deputy Project Manager – Technical
Earth Science Data & Information System (ESDIS)
February 2017

## Slide 22: Why Amazon Web Services (AWS)
22
Cloud Evolution (ExCEL) Project
NASA OCIO Cloud Service Program Office (CPSO) currently offers Amazon Web Services.
CSPO is actively working to bring Microsoft cloud capabilities to it’s service offerings
AWS is the proven industry leader in cloud.
Gartner

## Slide 23: Background: Current Archive Volume
1
7
23
Cloud Evolution (ExCEL) Project

## Slide 24: ESDIS Missions, Last 5 Years
1
7
24
Cloud Evolution (ExCEL) Project
Missions | Launch Date | Daily Data Volume | DAAC(s)
S-NPP | Oct 28, 2011 | 1,700 GB/day | GES DISC, OB, LP, NSIDC, LAADS, ASDC
Shizuku (GCOM-W1) | May 18, 2012 | 8 GB/day | GHRC / NSIDC
GPM | Feb 27, 2014 | 410 MB/day | GES DISC
Sentinel-1A | Apr 3, 2014 | 1,800 GB/day | ASF
OCO-2 | Jul 2, 2014 | 82 GB/day | GES DISC
RapidScat on ISS | Sept 20, 2014 | 3.3 GB/day | PO
CATS on ISS | Jan 10, 2015 | 14 GB/day | ASDC
SMAP | Jan 31, 2015 | 350 GB/day | ASF / NSIDC
DSCOVR | Feb 11, 2015 | 859 MB/day | ASDC
Sentinel-3A | Feb 16, 2016 | 939 GB/day | OB, LAADS
Sentinel-1B | April 22, 2016 | 1,800 GB/day | ASF
CYGNSS (EV-M) | Oct 28, 2016 | 9,872 MB/day | PO
SAGE-III on ISS | Feb 19, 2017 | 174MB/day | ASDC
LIS on ISS | Feb 19, 2017 | 100 MB/day | GHRC
TOTAL |  | 6.7 TB/day | 

## Slide 25: ESDIS Missions, Next 5 Years
1
7
25
Cloud Evolution (ExCEL) Project
Missions | Launch Date | Daily Data Volume | DAAC(s)
Sentinel-5P | June 2017 | 626 GB/day | ASF
JPSS-1 | July-Sept 2017 | 1,700 GB/day | GES DISC, OB, LP, NSIDC, LAADS, ASDC
Sentinel-3B | Nov 2017 | 128 GB/day | OB, LAADS
OCO-3 on ISS | 2018 | 38 GB/day | GES DISC
GRACE FO | Feb 2018 | 19 MB/day | PO
TSIS on ISS | Apr 2018 | 541 MB/day | GES DISC
ICESat-2 | Sept 2018 | 891 GB/day | NSIDC
ECOSTRESS | 2019 | 585 GB/day | LP
GEDI on ISS | Mar 2019 | 3.5 GB/day | LP
CLARREO-PF on ISS | 2020 | 314 GB/day | ASDC(TBD)
MAIA | Sept 2020 | 77 GB/day | ASDC(TBD)
SWOT | Oct 2020 | 16 TB/day | PO
TEMPO | 2021 | 1.7 TB/day | ASDC
NISAR | Dec 2021 | 95 TB/day | ASF
JPSS-2 | Oct 2021-Feb 2022 | 1,700 GB/day | GES DISC, OB, LP, NSIDC, LAADS, ASDC
PACE | Jun 2022 | 3.5 TB/day | OB
TOTAL |  | 122 TB/day | 
*

## Slide 26: ExCEL Efforts and Project Prototypes
NASA Compliant General Application Platform (NGAP), an operational, dev-ops, and sandbox AWS cloud based operating environment.
NGAP
AWS/NGAP Web Object Storage (WOS) prototyping large volumes of mission data dynamically between AWS S3, S3-IA, and Glacier object storage. Managed out of Alaska Satellite Facility
ASF WOS Prototype
NASA Earth Science data search by keyword and advanced filters such as time and space
Earthdata Search Client to Cloud
Prototype addressing core EOSDIS capabilities including data ingest, archive, management, and distribution of large volumes of EOS data.
Cumulus
Integrated prototype of science product generation and delivery from a DAAC system focused on coupling ASF DAAC and JPL ARIA systems.
Getting Ready for NISAR (Preparation Prototype)
Easy-to-use Python tools packaged to support EOSDIS cross-DAAC science workflows and analytics over large volumes of EOS data in AWS.
CATEES
Earth Code Collaborative (ECC) study to determine cloud ready capabilities to migrate into AWS/NGAP platform.
ECC to Cloud Study
ExCEL Project
1
2
3
4
5
6
7
Core Prototype / Capabilities
26
Cloud Evolution (ExCEL) Project

## Slide 27: ExCEL Efforts and Project Prototypes Continued
Migrating GIBS to the AWS/NGAP Cloud based on recommendations made in the “GIBS in the Cloud Study”
GIBS in the Cloud
Study to determine and recommend migrating the Earthdata Login into AWS/NGAP cloud environment
Earthdata Login to Cloud Study
Migration of the Common Metadata Repository, into the AWS/NGAP platform based on recommendations made in the CMR to Cloud study.
CMR to Cloud
Study to determine and recommend a cloud native integration of OPeNDAP accessing HDF5 and netCDF4 data on AWS/NGAP platform.
OPeNDAP/HDF Cloud Studies
Prototype to accelerate end-user analysis of remote sensing data, highly parallel to better enable science discovery
NEXUS
ExCEL Project
Network Prototypes
Network prototypes to test cloud security, monitoring, logging, and to perform R&D testing to help meet the goals of all ExCEL project prototypes.
ExCEL Project
8
9
10
11
12
13
Core Prototype / Capabilities
27
Cloud Evolution (ExCEL) Project